Proposal for Android Focus & Planning App Development

## 1️⃣ Approach

- Offline-first & privacy-focused: All data (tasks, timers, rewards, settings) stored locally on device. No backend or login required.

- Minimal AI usage: On-demand button trigger only. Features:

- Break large tasks into smaller steps

- Estimate time per step

- Generate daily schedule (“Plan My Day”)

- Hybrid logic system:

  - Offline: tasks, timers, rewards, energy tags, reminders

  - AI: planning/breakdown features only

- Cost-efficient: AI results cached locally to reduce repeated API calls

- Simple & accessible UI: Black & white, large buttons & text, minimal clutter, calm & predictable layout, accessibility-first

- BLoC state management:

  - Predictable, maintainable state

  - Clear separation of UI & business logic

  - Easy offline + AI integration handling

## 2️⃣ Technology Stack

| Layer | Technology / Tool |
| --- | --- |
| Frontend | Flutter (Android only) |
| State Management | BLoC (flutter_bloc) |
| Local Storage | Hive / Isar (tasks, timers, rewards, AI cache) |
| Settings / Preferences | SharedPreferences |
| AI Integration | OpenAI API (on-demand) |
| Monetization | Google Play Billing (£2/month unlock) |
| UI | Flutter widgets, black & white, large text/buttons, no animations |
| Version Control | Git / GitHub |
| Testing | Flutter unit & integration tests (offline + AI scenarios) |

## 3️⃣ Timeline & Milestones (3 Weeks)

| Week | Tasks / Milestone |
| --- | --- |
| Week 1 | - Wireframe review & app architecture setup- BLoC setup for tasks, timers, planner view- Offline DB & caching structure- Core offline features (tasks CRUD, timers, planner view, rewards, energy tags) |
| Week 2 | - AI integration: OpenAI API, task breakdown, “Plan My Day”- Local caching for AI results- Rewards & energy tag logic implementation- Basic UI polish |
| Week 3 | - Subscription & monetization (£2/month unlock)- UI final polish: black & white, large buttons/text, minimal clutter- Testing offline + AI, bug fixes, performance optimization |

Deliverables after 3 weeks:

- Fully functional offline-first Android app

- On-demand AI planning feature working

- Free + subscription logic implemented

- Clean, accessible, minimal UI

## 4️⃣ Cost

Proposed Budget: $700 USD

Includes:

- MVP with offline-first core features

- AI integration + caching

- Subscription logic

- UI polish & accessibility

- BLoC state management for predictable app flow

- Testing offline + AI

## 5️⃣ Summary

This plan provides an efficient, privacy-focused, offline-first Android app with on-demand AI planning, built using BLoC for maintainable state, delivered in 3 weeks for $700 USD.